BEYONDAGENCY

Execution Roadmap

From Live Rentals to Multi-Vertical Trust Infrastructure

Documents first, then build

Prepared August 2026 · Internal strategy document

# 1. Sequencing Principle

Every step below follows one rule established in strategy review: prove liquidity and trust in one vertical before expanding scope, and settle legal/payment-rail decisions before engineering commits to an architecture. Nothing here assumes the generic "anybody sells anything" direction — that was explicitly reviewed and set aside in favor of a second, evidenced vertical.

# 2. Immediate (Weeks 0–6)

### Foundational — must happen regardless of vertical

- CAC incorporation as a technology/platform company, with an object clause broad enough to cover multi-vertical trust facilitation. Not yet done — still the top blocker for everything downstream.

- Engage corporate counsel, property-law counsel, and financial-services counsel to resolve the escrow structure question (licensed partner vs. own license) — this is the single highest-priority open decision, and nothing in Phase 2 build should get ahead of it.

- Payment rail decided: eTranzact, replacing Flutterwave/Paystack — implemented (see Section 3). Remaining item is production credentials and confirming eTranzact’s real webhook contract with their support team.

- Register for NDPA compliance groundwork (privacy policy, lawful-basis documentation) ahead of any BVN/NIN collection expansion.

# 3. Near-Term (Weeks 4–12) — Codebase & Payments

- Done: Paystack references and Flutterwave-specific code removed; eTranzact integrated behind a provider-agnostic payments interface (apps/api/src/lib/payments/) so a future rail change is a new file, not a rewrite.

- Done: Phase 2 schema groundwork landed — user verification_tier, properties.title_verification_status, a verifications audit table, and a provider-agnostic identity verification interface (apps/api/src/lib/identity/) with a stub implementation pending a real KYC vendor.

- Harden Phase 1 (rentals): a pass through the live flow after the payment-rail swap found and fixed one stale comment describing a payment gate that no longer exists (acceptance has been free since the pivot) — no functional bugs found. Ongoing: keep treating rentals as the reference implementation the next vertical follows.

# 4. Phase 2 Build (Months 2–6) — Property Verification & Escrow

Primary market is domestic Nigerians in a remote/absentee-buyer situation (e.g. a Lagos-based buyer purchasing in another state). Diaspora buyers are the same product, added as a second wave once the domestic flow is proven — not a parallel build.

| Workstream | Deliverable |
| --- | --- |
| Identity verification | In-app NIN/BVN + liveness check, tiered by transaction risk, replacing the current signup-only identity model. |
| Document verification | Property title/document upload and reviewer tooling; defined "verified" standard from property-law counsel. |
| Escrow engine | Staged fund release tied to confirmed milestones (title check, inspection), built on the finalized payment rail. |
| Reviewer operations | Verification/compliance operator role staffed (hire or interim), owning the Tier 2 review queue and appeals process. |
| Listing & search UX | Remote-buyer property listing flow distinct from the rental browse experience — different stakes, different information needs. |

# 5. Launch (Month 6–7)

- Soft launch to domestic remote/absentee buyers in one or two cities before broad marketing — deliberately narrow, matching the liquidity-first principle.

- Diaspora expansion follows once the domestic flow is proven: same product, added marketing channel (diaspora communities/media), and a review of cross-border payment handling before opening it up.

- Trust-signal content: verified-deal case studies, named legal/escrow partners, visible verification badges — buyers convert on proof, not claims.

- Instrument everything for the bottoms-up revenue model: GMV verified, take rate realized, fraud caught vs. missed — replacing the earlier top-down $100M/five-year assumption with real data as soon as possible.

# 6. Phase 3+ (Year 2 and beyond) — Additional Verticals

- SME-bankable agreements: package the enforceable-agreement mechanism as a credit-reference product lenders will recognize — a B2B2C line distinct from consumer commission.

- Equipment/energy leasing: revisit once Phase 2 has proven the escrow and verification engine at higher transaction values; likely requires a lessor partnership rather than originating capital directly.

- Barter-as-a-service: remains a distinct, deferred R&D track pending dedicated legal review of the payment-system/credit-instrument exposure — not scheduled into the current roadmap.

# 7. Decision Log — What Must Be Confirmed Before Each Stage

| Stage | Blocking decision | Owner |
| --- | --- | --- |
| Any build work | Escrow legal structure | Legal counsel |
| Codebase cleanup | Final payment rail (eTranzact vs. alternatives) | Founders |
| Phase 2 marketing | Verified-status legal standard for property listings | Property-law counsel |
| Fundraising conversations | Bottoms-up GMV/revenue model replacing top-down target | Founders |

# 8. Partners and Vendors to Line Up

Condensed from the Vision & Strategy doc's full industry list — this is the subset with a timeline dependency, in the order they gate work above.

| When Needed | Partner / Vendor | Gates |
| --- | --- | --- |
| Before any Phase 2 build | Escrow partner (bank or licensed fintech) | Escrow engine architecture |
| Before any Phase 2 build | Corporate + financial-services + property-law counsel | Incorporation, escrow structure, "verified" standard |
| Early Phase 2 build | KYC/identity verification vendor | Real Tier 1/Tier 2 verification (stub in place until chosen) |
| Early Phase 2 build | Field-verification capacity (in-house or licensed surveyors/valuers) | Property listing "Verified" status |
| Before launch | Verification/compliance operator (hire) | Tier 2 review queue, appeals |
| Before launch | At least one in-house lawyer | Legal-review add-on at steady state |
| Diaspora wave (post domestic proof) | Diaspora community orgs / diaspora media | Distribution for the diaspora addition |

# 9. Options Still Open

Where Section 8's partners aren't chosen yet, the named candidates already on the table (full detail in Vision & Strategy §10):

- Escrow structure: partner-held via an existing escrow product (e.g. Pandascrow, EscrowPay), a dedicated partner-bank account structure, or BeyondAgency's own licensing later once volume justifies it.

- KYC vendor: Youverify, Smile Identity, Prembly/QoreID, or VerifyMe — commercial comparison, not an architecture decision, since lib/identity/ is already provider-agnostic.

- Field verification: in-house team, surveyor/valuer partnership, or a hybrid — in-house for the pilot city, partnership-based expansion after.

Status as of this document Documentation phase is complete. Payment rail (eTranzact) is implemented and type-checked. Phase 2 schema and identity-verification groundwork are implemented and type-checked. Escrow engine, real KYC provider integration, and field-verification capability are not yet built — all three are gated on the legal/partner decisions in Sections 8–9.