BeyondAgency

Bridging Trust. Simplifying Deals.

Strategic Roadmap & Partnership Overview — PaaS / Bid Marketplace Edition  ·  August 2026  ·  Confidential

# 1. Executive Summary

BeyondAgency runs a hybrid model: legal review is delivered by our own in-house, salaried legal team — a fixed cost, a flat tenant price, no bidding. Insurance, and every category after it, runs on an open Platform-as-a-Service marketplace: vetted external providers bid competitively for the job, the requester gets the best price and turnaround, and BeyondAgency earns a commission on every winning bid regardless of who wins.

Why hybrid beats either extreme: an exclusive single partner caps leverage and revenue; a fully open marketplace for legal work sacrifices quality control on the one product where consistency matters most. Insurance is exactly where competition should live — we never underwrite risk ourselves. Legal review is exactly where control should live — an employed team we can train, audit, and stand behind.

Landlords and tenants still connect for free, and the standardized agreement is free too. Two paid, optional paths exist after "Agree": a flat-fee lawyer review from our in-house team, and, once insurer partners are onboarded, a live, timed bid among qualified insurers for rent-protection coverage.

# 2. The Bridge Model, Rebuilt as a Marketplace

- Connect — landlords and tenants find each other directly, free of commission.

- Agree — terms are finalized on a standardized digital agreement template.

- Protect (legal) — an optional flat-fee review, delivered by BeyondAgency's own in-house legal team — no bidding, one predictable price.

- Protect (insurance) — an optional job posted to vetted external insurers, who bid premium and turnaround; the winning bid executes and BeyondAgency takes its commission on that transaction.

# 3. The Bid Marketplace Engine (core mechanic)

## How a bid works

- If the tenant opts into lawyer review, the platform auto-assigns it to whichever in-house lawyer currently has the lightest load — flat fee, no bidding. If the tenant opts into rent-protection insurance, the platform posts a job ("Underwrite rent-protection insurance": coverage amount, risk profile) to the external bid marketplace instead.

- For insurance jobs: qualified external providers (verified license, platform rating, active standing) see the job and submit a bid — a premium quote and turnaround time.

- Bid window (e.g. 2–6 hours) closes; lowest qualifying bid wins by default, or the tenant can pick a higher-rated insurer at a higher price — transparency over the trade-off, not just lowest price.

- Winning insurer is notified, executes the work; payment is collected once, platform disburses the insurer's cut and keeps its commission automatically. For legal review, the flat fee is simply platform revenue — there's no external party to disburse a cut to.

## Provider side

- External providers (insurance now, more categories later: inspection, moving, tech services) apply, submit license/registration for verification, and are onboarded into the bid pool. In-house legal staff are hired and onboarded directly — no public application.

- Providers can pay an optional monthly access fee for a higher bid-pool tier (more jobs visible, faster notification) — a second, recurring revenue line on top of per-job commission.

- Provider ratings (turnaround, dispute rate, tenant/landlord feedback) are public — this is the trust layer that keeps low-quality bidders from racing to the bottom.

## Revenue capture

| Stream | Source | Mechanic |
| --- | --- | --- |
| Lawyer review fee | Tenant (optional, flat fee) | 100% platform revenue — funds in-house legal payroll, no external cut |
| Insurance commission | Winning insurance bid | % of premium, paid by the insurer per policy |
| Provider subscription | External providers (insurance, etc.) | Monthly fee for priority bid-pool access |
| Featured/urgent job fee | Requester (optional) | Pay to shorten the bid window or widen the provider pool |
| Rental history export | Tenant | Flat fee per verified report |
| Landlord portfolio subscription | Landlords with 5+ properties | Monthly subscription |

# 4. Phase 1 — Real Estate, Bid-Enabled (Months 1–6)

- Rebuild the agreement-acceptance flow so lawyer review is a flat-fee request auto-assigned to our in-house legal team, and rent-protection insurance is a posted job insurers bid on.

- Hire an initial in-house legal team (starting with 1–2 lawyers) to handle the flat-fee review add-on, and recruit 2–3 licensed insurers willing to bid on rent-protection jobs — enough for real competition on the insurance side without an empty marketplace.

- Lawyer review pricing is a flat, platform-set fee (see LAWYER_REVIEW_ADDON in @beyond/shared) — no negotiation, no bidding; consistent for every tenant.

- Pilot city: Lagos or Ibadan. Target: 100 agreements in the pilot, tracking lawyer-review attach rate, in-house team turnaround time, and (once insurers are onboarded) insurance bid participation.

# 5. Phases 2–4 — New Bid Categories on the Same Engine

Because the marketplace mechanic (post job → vetted providers bid → winner executes → platform takes commission) is generic, later phases are not separate rebuilds — they are new bid categories on the same PaaS core.

- Phase 2 — Insurance (Months 6–12): open standalone insurance bidding beyond rent-protection — renters' contents, landlord liability. Multiple insurers bid live premiums instead of one exclusive partner rate.

- Phase 3 — Legal (Year 2): grow the in-house legal team’s scope beyond tenancy agreements to land disputes, contract drafting, startup formation — still flat-fee, salaried delivery, not open bidding, until volume justifies opening it to vetted external firms.

- Phase 4 — Technology (Year 2–3): developers, marketers, and cloud vendors bid on posted startup/SME jobs; same escrow and commission mechanic.

Legal stays in-house by design, not as a fallback: template ownership, the paid review add-on, and dispute arbitration are all delivered by our own salaried team. Only insurance — and future categories — run on open provider bidding.

# 6. Why We Win

- Working product, not a pitch. The core platform is live; this phase adds a marketplace layer on top of an already-functioning agreement and payment flow.

- Competition where it earns its keep, control where it doesn't. Insurance benefits from provider competition — we're not stuck with one insurer's rate. Legal review benefits from consistency: an employed team we can train and hold accountable, at a flat price the tenant can predict.

- Two revenue lines per category. Per-job commission plus provider subscriptions — providers pay to be seen, users pay for the outcome.

- Network effects. More providers → faster, cheaper bids → more requesters → more attractive to providers. This is the flywheel a single-partner model can never generate.

# 7. Provider Onboarding Requirements

| Provider type | Verification required | What they get |
| --- | --- | --- |
| Licensed insurers | NAICOM license, product approval | New digital distribution channel with pre-verified, documented risk |
| Future: inspectors, movers, tech vendors | Category-specific vetting (TBD per phase) | Same bid-pool access model |

# 8. Contact

Gran Jefe · granjefetech@gmail.com · Platform: leja-web.vercel.app (rebranding to BeyondAgency)