BeyondAgency

Skills Requirements, Self-Audit & Build Plan

Internal  ·  August 2026  ·  Prepared for Gran Jefe

1. Skill Sets Required to Build This

A service-bid PaaS platform is a harder build than a single-purpose app on three axes at once: it's a two-sided marketplace (needs supply-side AND demand-side growth skill, not just one), it touches regulated industries (insurance, legal, tenancy), and it now includes a real employer function (salaried in-house lawyers). Nine skill areas, each mapped to why this specific platform needs it — not a generic startup checklist.

| Skill area | Why this platform specifically needs it |
| --- | --- |
| Product & Engineering | Marketplace/bidding architecture, payments (Flutterwave/Paystack), agreement generation, security around financial and identity data. |
| Legal & Regulatory | Nigerian tenancy law (varies by state), NDPR data protection, corporate structuring — and specifically whether earning insurance commission requires BeyondAgency itself to hold an intermediary/broker license. |
| Insurance Industry Expertise | Underwriting literacy to structure and negotiate the rent-protection product with a real insurer without this, we can't tell a good partnership term from a bad one. |
| Finance & Unit Economics | Modeling lawyer-review attach rate vs. payroll break-even, investor-grade financial modeling, bookkeeping, treasury controls. |
| Sales & Business Development | Two distinct skills: consumer acquisition (landlords/tenants) and institutional partnership development (insurers, law firms) the second is slower and far less forgiving of a weak pitch. |
| Marketing & Growth | Trust-brand building specifically, plus executing the 'Insured Tenancy' badge flywheel growth mechanics only work if someone owns them full-time. |
| HR & People Ops | New requirement created by hiring salaried in-house lawyers: recruiting, contracts, PAYE/pension compliance, performance management. |
| Trust & Safety / Verification Ops | Landlord ownership verification, fraud prevention, dispute resolution — the operational backbone of a company whose entire brand is 'trust'. |
| Data & Analytics | Marketplace liquidity monitoring (are enough providers bidding fast enough?), pricing and attach-rate analysis to keep iterating the free/paid boundary. |

2. Self Skill Audit

Based on your own input: strongest in Software Engineering / Technical, currently a solo founder, planning to close gaps by hiring once funded.

| Skill area | Status | Notes |
| --- | --- | --- |
| Product & Engineering | Have | Your core strength — this is the one area where solo execution is genuinely fine for now. |
| Legal & Regulatory | Gap — urgent | Not just a hiring-later item. See Section 3 — this one has a pre-launch blocker inside it. |
| Insurance Industry Expertise | Gap — urgent | we cannot credibly negotiate with a real insurer without this. Highest-risk gap for the insurance vertical specifically. |
| Finance & Unit Economics | Partial | Technical founders can usually model at a basic level; investor-grade modeling and bookkeeping are still a gap. |
| Sales & Business Development | Gap | Institutional BD (insurers, law firms) is a materially different skill from product-led consumer growth. |
| Marketing & Growth | Gap | Common technical-founder blind spot — and this platform's growth loop (trust badges, flywheel) needs a dedicated owner. |
| HR & People Ops | Gap | Zero HR experience is normal for a solo technical founder but we’re about to become a real employer. |
| Trust & Safety / Verification Ops | Partial | We can build the features; the operational judgment (what counts as suspicious, how disputes get resolved) is a different skill. |
| Data & Analytics | Have | Technical background covers this reasonably well without a dedicated hire, at current scale. |

3. Critique of "Hire Once Funded" as a Blanket Strategy

Hiring once funded is the right default for most of the gaps above but treating it as a blanket rule hides two items that are not luxuries we can wait on:

- Legal/regulatory review is a pre-launch blocker, not a scaling decision. We cannot know whether BeyondAgency needs an insurance intermediary license, or whether the in-house lawyer employment structure is sound, without asking a lawyer. Building the insurance bidding feature before answering this is building on an unverified legal foundation  a few hundred thousand naira for a one-off consultation is cheap insurance against redoing (or being forced to shut down) a whole feature.

- The first in-house lawyer hire is already a hard technical dependency. The platform  falls back to an empty, non-functional state with zero internal lawyers onboarded — the paid lawyer-review feature literally does not work in production without this hire. This isn't "hire once funded" in the abstract sense — it's the first funded hire, full stop.

Recommendation: don't wait for a full raise to get the legal/regulatory question answered. That's a single paid consultation, not a hire, and it de-risks everything else on this list.

4. Sequenced Build Plan

Phase 0 — Now, before any funding (low-cost, high-leverage)

- One-off paid consultation with a Nigerian regulatory/insurance lawyer: does earning commission on insurance require BeyondAgency to hold an intermediary license? What corporate structure supports both the in-house legal team and the insurance marketplace cleanly?

- Informal conversation with anyone who has worked inside Nigerian insurance (underwriting, broking, claims) to sanity-check the commission/bid structure before it's pitched to a real insurer partner.

- NDPR data-handling review of what the platform already stores (ID documents, ownership proof, financial data) — cheap to fix now, expensive to fix after a breach or complaint.

Phase 1 — At first funding

- Hire #1: in-house lawyer. Unblocks the core paid feature already built and waiting on this.

- Hire or contract: growth/marketing lead, focused on the free-funnel conversion and the Insured Tenancy badge flywheel.

- Hire or contract: business development lead focused specifically on insurer recruitment  a distinct skill from landlord/tenant sales, and the one most likely to stall the insurance vertical if left to a generalist.

- Formalize finance: even part-time/fractional, get real bookkeeping and unit-economics modeling in place before it's needed for a next raise.

Phase 2 — As volume grows

- Hire #2 in-house lawyer once load data from `findLeastBusyInternalProvider()` shows the first is consistently at capacity — the system already tells us when.

- Formalize HR/people ops as the legal team (and any other salaried hires) grows past 2–3 people.

- Dedicated trust & safety hire once landlord/tenant volume makes manual founder-level verification unsustainable.

Phase 3 — Multi-vertical expansion (Phase 3/4 of the roadmap)

Repeat the same in-house-vs-marketplace skill sourcing decision for each new category (legal marketplace beyond tenancy, tech services)  the hiring playbook from Phase 1–2 is reusable, not something to redesign from scratch each time.